# Release Plan - Tireless Travel

Product name: SilkSync

Team name: BevGo!

Release name: SilkSync

Release Date: 3/20

Revision number & Revision date. 2; 1/28/2025

Contributors: Emerson Wang, Kevin Zhang, Jason Pan, Kiana Penner

### High Level Goals

A description of the top-level goals for this release:

- Dual-Map Functionality: Successfully detect user location and switch between Google Map (International) and Amap (China) without coordinate offset.

- HSR Budget Engine: Provide real-time pricing for at least 5 major domestic China routes with currency conversion.

- Social Connectivity: Enable users to "Check-In" to specific train numbers and join a synchronized chat room for cost-sharing.

### User Story:

Sprints 1 (42):

- As a user, As a traveler, I want to create an account or log in using email so that my map offsets, currency preferences, and past travel routes are synced across devices. (21) Priority: high

- As a traveler, I want my map to switch to Amap when I enter China to ensure navigation accuracy. (8) Priority: high

- As an international traveler, I want my map to remain accurate when I cross into China

- As a planner, I want to input USD and see CNY conversions for accurate budget planning. (13) Priority: high

Sprints 2 (26):

- As a user, I want to see a breakdown of travel costs so that I can understand where my money is being spent. (13) priority high

- As a budget traveler, I want the app to suggest routes based on my total funds so that I can choose an affordable destination. (13) priority high

Sprints 3 (29):

- As a traveler, I want to search for trains so that I can view departure times and current ticket pricing to arrive at my destination city. (13) Priority: high

- As a solo traveler on a long-distance train trip, I want to "Check-In" to my train number so that I can find others on the same journey. (8) priority high

- As a user, I want to set my "Social Intent" (e.g., "Looking for meal buddy") to find like-minded companions. (8) priority high

Sprints 4 (13):

- As a traveler arriving at a massive station, I want to coordinate a shared pickup so I don't have to navigate the taxi/didi queue alone. (8)

- As a solo traveler, I want to see the "solo cost vs. together price" for my trip so that I can see how much I save by sharing rides or rooms. (5) priority medium

### Product Backlog:

- Multi-Language Support: Translating all UI elements into 2+ languages.

  - Mainly Chinese(traditional & simplified), English

- AI Itinerary Generator: Using LLMs to generate text descriptions for custom tours.

- As a regional traveler, I want to see how how much I can get in this city versus another city so that I can see what regions I should expect to spend more money (8) Priority high

- Include other various transportation method such as airlines and DIdi/taxi

- As a user ready to book, I want to open the specific booking page in WeChat so that I can pay securely with my international card already linked to WeChat Pay (8) priority: medium

- As a traveler, I want my maps to work in "Offline Mode" so that I can navigate if I lose signal during the trip. (8) priority medium

- Deep-linking with WeChat Mini-Programs

### Sanity Check:

- Emerson Wang (Frontend Developer):

  - Given the coursework and other dedication: 20 hours

- Kevin Zhang (Backend Developer):

  - Given the coursework and other dedication: 15 hours

- Jason Pan (Integration Engineer):

  - Given the coursework and other dedication: 20 hours

- Kiana Penner (QA/Developer):

  - Given the coursework and other dedication: 15 hours

### 3. Release-Level Sanity Check

- Sprint 1 Total Estimate: 42 Ideal Hours.

- Sprints 2 Total estimate: 26 ideal hours

- Sprint 3: 29 Ideal Hours

- Sprint 4: 21 Ideal Hours

- Status: Pass.