# Release Summary: SilkSync

Product Name: SilkSync

Team Name: BevGo!

Date: March 5, 2026

## 1. Key User Stories and Acceptance Criteria

These stories serve as the guide for the final acceptance test of the current release.

#### Sprint 1: Core Foundation & Mapping

- User Story 1.1: Account Core

  - Description: As a traveler, I want to create an account or log in using email so that my map offsets, currency preferences, and past travel routes are synced across devices.

  - Acceptance Criteria: User can successfully register and log in; user data (preferences and routes) persists across different devices after logging in.

- User Story 1.2: Dual-Map Bridge

  - Description: As a traveler, I want my map to switch to Amap when I enter China to ensure navigation accuracy and remain accurate when crossing borders.

  - Acceptance Criteria: The application detects the user's entry into China and automatically switches the provider to Amap; map coordinates remain accurate without "offset" during the transition.

- User Story 1.3: FX Engine

  - Description: As a planner, I want to input USD and see CNY conversions for accurate budget planning.

  - Acceptance Criteria: User can input a USD value and receive a real-time conversion to CNY within the budget interface.

#### Sprint 2: Budgeting & Suggestions

- User Story 2.1: Cost Breakdown

  - Description: As a user, I want to see a breakdown of travel costs so that I can understand where my money is being spent.

  - Acceptance Criteria: The interface displays a categorized list of expenses (e.g., transport, food, lodging) contributing to the total trip cost.

- User Story 2.2: Route Suggester

  - Description: As a budget traveler, I want the app to suggest routes based on my total funds so that I can choose an affordable destination.

  - Acceptance Criteria: Given a total budget input, the app returns a list of travel destinations and routes that fall within that financial limit.

#### Sprint 3: HSR Search & Social Integration

- User Story 3.1: HSR Train Search

  - Description: As a traveler, I want to search for trains so that I can view departure times and current ticket pricing to arrive at my destination city.

  - Acceptance Criteria: Searching for a train number or route displays accurate, current departure times and pricing information.

- User Story 3.2: Train Check-In

  - Description: As a solo traveler on a long-distance train trip, I want to "Check-In" to my train number so that I can find others on the same journey.

  - Acceptance Criteria: User can select a specific train and see a list of other "checked-in" users on that same journey.

- User Story 3.3: Social Intent

  - Description: As a user, I want to set my "Social Intent" (e.g., "Looking for meal buddy") to find like-minded companions.

  - Acceptance Criteria: User can update their profile with a specific intent, which then becomes visible to other travelers on the same route.

#### Sprint 4: Final Coordination & Savings

- User Story 4.1: Shared Ride Coordination

  - Description: As a traveler arriving at a massive station, I want to coordinate a shared pickup so I don't have to navigate the taxi/didi queue alone.

  - Acceptance Criteria: Users at the same arrival station can view each other's status and messages to coordinate a shared ride.

- User Story 4.2: Cost Comparison

  - Description: As a solo traveler, I want to see the "solo cost vs. together price" for my trip so that I can see how much I save by sharing rides or rooms.

  - Acceptance Criteria: For a specific route or lodging option, the app displays a side-by-side price comparison for individual vs. group booking.

- User Story 3.1: HSR Train Search

  - Acceptance Criteria: User can search for a specific High-Speed Rail train number; results display correct departure times and seat availability.

## 2. Known Problems

Issues identified in the Test Plan report or during development.

- The Save & Skip button, upon itinerary generation, does not save the itineraries, nor does it skip the current recommendation and give a new recommendation

- The Next Train indicator on the home page does not show the actual next train

- Starting the App takes a considerable amount of time

- The camera on Amap navigation auto-recenters to the user's location when the user drags away.

- Map routing takes more time to load with more stops in between the current location to destination.

- Auto zoom out for route overview doesn’t work/ hasn't been tested

- Itineraries generation for cultural landmarks/food and other aspects does not work; however, general itineraries generation for trains does suffice

- The back button on some pages does not work, thus requiring the use of the navigation bar

- Internaries generation sometimes requires rerunning main.py for it to work, else no itineraries get generated

## 3. Product Backlog

High-priority items for the next development cycle.

Regional Cost Comparison

- User Story: As a regional traveler, I want to see how much I can get in one city versus another so that I can see what regions I should expect to spend more money in.

- Priority: High.

Multi-Language Support

- Feature: Translating all UI elements into two or more languages.

- Languages: Mainly Chinese (Traditional & Simplified) and English.

AI Itinerary Generator

- Feature: Utilizing Large Language Models (LLMs) to generate text descriptions for custom tours.

Expanded Transportation Integration

- Feature: Including various other transportation methods, such as airlines and Didi/taxi services.

Secure Payment Integration

- User Story: As a user ready to book, I want to open the specific booking page in WeChat so that I can pay securely with an international card already linked to WeChat Pay.

- Priority: Medium.

Offline Navigation

- User Story: As a traveler, I want my maps to work in "Offline Mode" so that I can navigate if I lose signal during the trip.

- Priority: Medium