# Sprint 4 Plan: SilkSync

Product Name: SilkSync

Team Name: BevGo!

Sprint Completion Date: [e.g., 2/25/2025]

### Goal

Finalize all core SilkSync features to ensure a completed Minimum Viable Product (MVP).  Finish implementing arrival coordinations, offline navigation, and enhanced cost expenditure transparency. By the end of the sprint, users should be able to coordinate shared pickups after arrival, navigate without signal interruptions, and visualize cost savings when sharing rides.

### Task Listing

Tasks are estimated in ideal hours (focused work without interruption), aiming for 6 hours per task.

#### User Story 4.1: Shared Pickup Coordination (13 pts – High Priority)

"As a traveler arriving at a massive station, I want to coordinate a shared pickup so I don't have to navigate the taxi/Didi queue alone."

- Task 4.1.1: Design backend schema for Arrival Coordination (station ID, arrival time, pickup type) (4 hrs)

- Task 4.1.2: Build Pickup Coordination UI (Create/Join pickup group flow) (6 hrs)

- Task 4.1.3: Implement real-time group list + join/leave functionality (5 hrs)

- Task 4.1.4:  Integration testing with existing Train Check-In logic (3 hrs)

  - Total for User Story 4.1: 18 hours

#### User Story 4.2: Offline Mode (8 pts – Medium Priority)

"As a traveler, I want my maps to work in 'Offline Mode' so that I can navigate if I lose signal during the trip."

- Task 4.2.1: Research Mapbox/Amap offline tile storage options (Spike) (3 hrs)

- Task 4.2.2: Implement offline map region download feature (6 hrs)

- Task 4.2.3: Add Offline Mode toggle + connectivity detection logic (4 hrs)

- Task 4.2.4: Test map rendering with airplane mode simulations (3 hrs)

  - Total: 16 hours

#### User Story 4.3: Solo vs Together Pricing (5 pts – High Priority)

"As a solo traveler, I want to see the 'solo cost vs. together price' for my trip so that I can see how much I save by sharing rides or rooms."

- Task 4.3.1: Extend pricing algorithm to calculate dynamic shared discounts (3 hrs)

- Task 4.3.2: Update Cost Breakdown UI to display side-by-side Solo vs Together pricing (3 hrs)

- Task 4.3.3: Unit test cost comparison logic (edge cases: 1 user, 2 users, 4 users (2 hrs)

  - Total: 8 hours

### Team Roles & Assignments

Each member is assigned a primary role and an initial task to ensure immediate progress.

| Team Member | Role(s) for Sprint 4 | Initial Task Assignment |
| --- | --- | --- |
| Emerson Wang | Frontend Developer | 4.1.3 Solo vs Together UI |
| Kevin Zhang | Backend Developer | 4.1.2 Pickup Schema |
| Jason Pan | Integration Engineer | 4.1.1 Offline Map Implementation |
| Kiana Penner | QA / Backend Developer | 4.3.2 Pricing logic + Testing |

### Scrum Logistics

- Initial burnup chart:

| Day | Date | Total Scope (Ideal Hours) | Completed Work (Cumulative Hours) | Notes / Milestones |
| --- | --- | --- | --- | --- |
| 0 | 2/26 | 42 | 0 | Sprint Start |
| 1 | 2/27 | 42 | 3 | Pickup schema designed |
| 2 | 2/28 | 42 | 6 | Offline research complete |
| 7 | 3/5 | 42 | 20 | Full features implementation & UI stabilization |
| 10 | 3/8 | 42 | 26 | Offline rendering runctional |
| 13 | 3/11 | 42 | 30 | Testing, Reviewing, Refactoring |
| 14 | 3/12 | 42 | 35 | Sprint End |

- Initial scrum board: https://arima.atlassian.net/jira/software/projects/SCRUM/boards/1/backlog?atlOrigin=eyJpIjoiOTBlNmNiMGJiNjRjNGE4MmFkOTE0MTJjYWY4M2YzYjAiLCJwIjoiaiJ9&cloudId=96395332-7726-482b-b402-fda0335b24e0

- Scrum Times: Tuesday 7:00-7:45 PM, Saturday 7:00-7:30 PM, Sunday 7:00PM - 7:30 PM, Wednesday, 12  - 12:55 PM (Lab time visit arranged with TA for Fridays)