# Sprint 2 Plan: SilkSync

Product Name: SilkSync

Team Name: BevGo!

Sprint Completion Date: [e.g., 2/10/2025]

Revision: 1.0 (1/28/2025)

### Goal

Finalize the Dual-Map Bridge infrastructure carried over from Sprint 1 and implement the Budget Breakdown and Route Suggestion engines to provide users with clear financial transparency and travel planning.

### Task Listing

Tasks are estimated in ideal hours (focused work without interruption), aiming for $\le 6$ hours per task.

#### User Story 2.1: Map Bridge (Carry-over)

"As an international traveler, I want my map to switch to Amap when I enter China to ensure navigation accuracy."

- Task 2.1.1: Resolve administrative hurdles to obtain the Amap/Gaode API key (4 hrs)

- Task 2.1.2: Build the "Map Bridge" component that hot-swaps SDKs based on location (6 hrs)

- Task 2.1.3: Implement the GCJ-02 coordinate offset solution for Chinese mapping        (4 hrs)

- Task 2.1.4: Integration testing of map switching at virtual "border crossings" (3 hrs)

- Total for User Story 2.1: 17 hours

#### User Story 2.2: Travel Cost Breakdown

“As a user, I want to see a breakdown of travel costs so that I can understand where my money is being spent”

- Task 2.2.1: Design and implement the Cost Breakdown UI (category-based: transport, food, etc.) (5 hrs)

- Task 2.2.2: Update PostgreSQL schema to handle categorized expenses (4 hrs)

- Task 2.2.3: Integrate the FX Engine from Sprint 1 to show breakdowns in both USD and CNY (4 hrs)

- Total for User Story 2.2: 13 hours

#### User Story 2.3: Budget-Based Route Suggestions

“As a budget traveler, I want the app to suggest routes based on my total funds so that I can choose an affordable destination”

- Task 2.3.1: Develop an algorithm to filter travel routes based on a "Total Funds" user input (6 hrs)

- Task 2.3.2: Build the "Route Suggestion" card UI to display affordable options (5 hrs)

- Task 2.3.3: Unit test the suggestion logic with various budget edge cases (2 hrs)

- Total for User Story 2.3: 13 hours

### Team Roles & Assignments

Each member is assigned a primary role and an initial task to ensure immediate progress.

| Team Member | Role(s) for Sprint 1 | Initial Task Assignment |
| --- | --- | --- |
| Emerson Wang | Frontend Developer | 2.2: Task 2.2.1 (Cost Breakdown UI) |
| Kevin Zhang | Backend Developer | 2.3: Task 2.3.1 (Route Suggestion Algo) |
| Jason Pan | Integration Engineer | 2.1: Task 2.1.2 (Map Bridge Hookup) |
| Kiana Penner | QA / Developer | 2.1: TASK 2.1.3 (API Integration) |

### Scrum Logistics

- Initial burnup chart:

- Initial scrum board:

- Scrum Times: Wednesday, 12PM - 12:45PM(Lab time visit arranged with TA for Fridays)