Sprint 2 Report: Tireless Travel
Product Name: SilkSync
Team Name: BevGo!
Date: February 10, 2026

Actions to Stop Doing

- Incomplete Section: If there are no other items, the team is currently satisfied with the initial communication and role distribution established during the planning phase. Teams can start finishing up tasks not done or start on the product backlog.

Actions to Start Doing

- Meeting Programming Session: The team should start scheduling joint work sessions between the Backend and Frontend developers to ensure the API integration connects seamlessly with the UI.

- Granular Task Documentation: The team should start documenting specific API keys and configuration steps in a shared repo, as setting up Firebase and Mapbox required more coordination than expected.

Actions to Keep Doing

- Utilizing Lab Time: The team should continue the Wednesday visits with the TA, as this provides a dedicated environment for troubleshooting technical blockers.

- Real-time API Testing: Continuing to test backend services (like the Currency API) independently before UI integration has helped identify logic errors early.

- communication: The team should communicate more proactively so that tasks are more on track and everyone knows what has been happening

Work Completed / Not Completed

Completed User Stories:

- User Story 2.1: Dual-Map Bridge: Full implementation of Dual Map integration, switching global map to china map and vice versa, including coordinate offset based on user location.

- User Story 2.2: Travel Cost Breakdown: A category-based expense UI is implemented, backed by an updated PostgreSQL schema, and successfully integrates the FX Engine to display real-time dual-currency (USD/CNY) spending breakdowns.

Partially Completed / Not Completed:

- User Story 2.3: Budget-Based Route Suggestions: The "Route Suggestion" card UI is implemented and ready to display travel options, while the backend algorithm for budget-based filtering and unit tests are currently pending integration, moving over to sprint 3.

Work Completion Rate

- Total User Stories Completed: 2.

- Total Estimated Ideal Work Hours Completed: 35 hours (17 hours for US 2.1 + 13 hours for US 2.2 + 5 hours for US 2.3).

- Total Days in Sprint: 12 days.

- User Stories / Day: 0.25.

- Ideal Work Hours / Day: 2.91.

BurnUp Chart:

| Day | Date | Total Scope (Ideal Hours) | Completed Work (Cumulative Hours) | Notes / Milestones |
| --- | --- | --- | --- | --- |
| 0 | 1/28 | 49 | 0 | Sprint Start |
| 1 | 1/29 | 49 | 2 | Auth Provider Research |
| 3 | 2/01 | 49 | 4 | Map API Key obtained |
| 7 | 2/05 | 49 | 16 | Login UI Implementation, Implementation for Amap, Travel cost breakdown, |
| 8 | 2/06 | 49 | 20 | Auth Integration, Coordinate offset, dual map bridge integration, Wallet UI implementation. |
| 10 | 2/08 | 49 | 27 | Route suggestion with budget options |
| 11 | 2/09 | 49 | 30 | UI page for wallet, itineraries, cost breakdown, and home page |
| 12 | 2/10 | 49 | 34 | Sprint End: US 2.1 & 2.3 Done. |