### 1. Team Purpose & Goals

- Team Name: BevGo!

- Mission: To help budget-conscious solo travelers navigate China by providing a dual-map system (Mapbox/Amap) and a real-time HSR budget engine.

- Core Goal: Successfully deliver the MVP by March 20th, ensuring all high-priority user stories from Sprints 1–3 are met.

### 2. Roles & Responsibilities

Each member is accountable for their specific domain while supporting others to prevent bottlenecks:

- Emerson Wang: Frontend Developer (Est: 20 hours/week).

- Kevin Zhang: Backend Developer (Est: 15 hours/week).

- Jason Pan: Integration Engineer (Est: 20 hours/week).

- Kiana Penner: QA/Developer (Est: 15 hours/week).

### 3. Communication Norms

- Channels:

  - Slack/Discord: For daily updates, quick questions, and general coordination.

  - Weekly Synchronous Meeting: For Sprint Planning and Retrospectives.

- Response Times: Aim to respond to team inquiries within 24 hours on weekdays.

- Absences: Notify the team at least 48 hours in advance for planned absences.

### 4. Sprint & Development Rituals

- Sprint Cadence: Following the 4-sprint plan outlined in the Release Plan.

- Definition of Done (DoD):

  - Code is peer-reviewed.

  - The feature matches the User Story requirements.

  - QA (Kiana) has verified the build.

- Pull Requests (PRs): PRs should be reviewed by at least one other team member within 24 hours of being opened.

### 5. Decision-Making & Conflict Resolution

- Consensus: Most decisions will be made by a simple majority vote.

- Disagreements: If a consensus cannot be reached, the "Decision Owner" for that specific area will have the final say.

- Escalation: Serious conflicts should be raised during the weekly Retrospective for group mediation.

### 6. Team Values

- Psychological Safety: Everyone’s voice is heard, and all members are shown equal respect.

- Continuous Improvement: We will review these agreements after every big milestone or sprint to ensure they still meet our needs.

7. Definition of Done

User Stories

- Functionality implemented fully

  - All acceptance criteria for a user story are met and functionality is implemented as needed by requirements.

- Code integrated in correct place, styled, and tested (manual or automated)

  - Code is merged with the main branch and there are no merge conflicts. Tests must pass successfully before being merged.

8. Development Standards & Style Guide

To ensure code maintainability and team velocity, all members agree to the following technical standards:

- Naming Conventions: * Frontend/Logic: Adhere to camelCase for all JavaScript and React Native development.

  - Database: Use snake_case for all MySQL schema objects (tables, columns).

  - General: Follow the Google JavaScript Style Guide as the primary reference for syntax and formatting.

- Architecture & Modularity:

  - Pattern Consistency: Maintain a standard file structure: useEffect hooks and logic at the top, followed by rendering logic and StyleSheet definitions at the bottom.

  - DRY Principle: Utilize Helper Functions and React Providers/Contexts to prevent code duplication.

- Documentation & Readability:

  - Traceability: All code comments must be prefixed with the author's initials (e.g., // KZ: Updated API logic). This identifies the point of contact for future debugging or clarification.

  - Self-Documenting Code: Prioritize descriptive variable and function names over excessive commenting.

  - Formatting: Maintain consistent block spacing and eliminate unnecessary whitespace to keep the codebase clean.

- Security & Environment:

  - Credential Management: Never hardcode sensitive data. All database hosts, passwords, and API keys must be stored in a local .env file and excluded from version control.